# NeuroScope 3D: Step-by-Step Build Plan

Build plan. Each step has a goal, the actions, and a “done when” check. Do not skip the checks: the judges’ automated tests depend on them.

# Step 0: Setup

Goal: everyone can run the same code.

- Create the repository with folders: neuroscope/ (core package), api/, web/, tests/, docs/, scripts/.

- Install: Python 3.10+, PyTorch with CUDA, MONAI, nibabel, SimpleITK, scikit-image, trimesh, FastAPI, uvicorn, pytest.

- Download the MONAI brats_mri_segmentation bundle. Record its version and licence for the model card.

- Unpack the starter kit: dev subset, notebook, judges’ scorer.

- Agree on roles (suggested: model/CLI, backend, 2D viewer, 3D viewer and report).

Done when: the starter notebook runs the bundle on one case on every machine.

# Step 1: Core pipeline and CLI

Goal: four files in, correct label NIfTI out.

- Load each sequence with nibabel. Stack in the order T1Gd, T1, T2, FLAIR.

- Reorient to RAS using the affine. Resample to 1 mm.

- Normalise each channel (non-zero voxels, z-score, as the bundle expects).

- Run sliding-window inference with fixed seeds and deterministic settings.

- Threshold the three output channels (TC, WT, ET).

- Convert: ET becomes 4, TC minus ET becomes 1, WT minus TC becomes 2.

- Resample the label map back to the original grid with nearest-neighbour interpolation. Save with the original affine.

- Wrap this as neuroscope predict --t1 ... --t1gd ... --t2 ... --flair ... --out pred.nii.gz.

- Run the judges’ scorer on a few dev cases.

Done when: the output has the same shape and affine as the input, contains only 0, 1, 2, 4, and Dice on dev cases is in the expected range.

# Step 2: Early correctness tests (run alongside Step 1)

Goal: catch the traps before building a UI on top of them.

- Volume cube: make a mask with a 20x20x20 block labelled 2 at 1x1x2 mm. Check WT is 16.0 mL, TC and ET are 0.

- Skipped slices: drop every second axial slice (spacing becomes 1x1x2). Check predicted WT volumes agree within 10%.

- Same-anatomy flip: flip voxels left to right and edit the affine to match. Check the tumour keeps the same labelled side and WT volume is within 2%.

- Mirrored flip: flip voxels with the affine unchanged. Check the tumour moves to the other labelled side. Do not auto-correct.

- Reproducibility: run one case twice and check Dice of at least 0.99.

- Save these as automated pytest cases.

Done when: all five tests pass from the command line.

# Step 3: Validation and failure pack

Goal: every bad input gets a clear message and no result.

- Build a validator returning a structured error (code plus plain-language message).

- Cover the eight judge cases: non-NIfTI file named .nii.gz, corrupt gzip, only three sequences, mismatched shapes, 2D image, all-zero volume, NaN values, file over 1 GB. Also check mismatched affines.

- Check file size before reading the whole file.

- Create the eight fixture files in tests/fixtures/ and a test for each.

- Add the sanity check: fraction of zero background, brain extent in mm, intensity range, signs of skull or neck. Warn or refuse for non-skull-stripped or non-brain input.

- Test with a non-skull-stripped volume and a non-brain volume (for example, a synthetic or a different organ image from a public dataset).

Done when: all eight fixtures produce a clear message, the app does not crash, and no mask is produced.

# Step 4: Backend API

Goal: a job-based API the frontend can call.

- Endpoints: upload, validate, start job, job status, get masks, get meshes, get metrics, get report, and a direct predict endpoint returning the label NIfTI.

- Run inference as a background job so the UI shows progress.

- Compute volumes: voxel count times (sx times sy times sz) divided by 1000. Return the formula, counts and spacing.

- Compute SHA-256 for each input, and capture model version, code commit and timestamp.

- If an expert mask is present, compute its volumes and Dice and sensitivity per region against the prediction.

- Add a cleanup task that deletes uploads within 24 hours.

- Time the full path on a T4-class GPU. Target: under 2 minutes.

Done when: a case uploaded through the API returns masks, volumes and metadata within 2 minutes.

# Step 5: Meshes

Goal: 3D meshes in world millimetres.

- Build a brain surface mask (non-zero voxels, smoothed) and run marching cubes.

- Run marching cubes for WT, TC and ET (and optionally NCR, ED, ET).

- Apply the affine to every vertex so coordinates are in world mm.

- Decimate lightly and serve as glTF or binary buffers.

Done when: a mesh vertex placed at a known voxel lands at the expected world coordinate.

# Step 6: Linked slice viewer

Goal: three slice views with one crosshair.

- Embed NiiVue with the base volume (for example FLAIR) and the label overlay.

- Show orientation labels L/R, A/P, S/I.

- Show voxel indices and world mm for the crosshair position.

- Add controls: region toggles, opacity, sequence selector.

- Show the disclaimer on every screen.

Done when: clicking a bright marker block in any view puts the crosshair on it within 2 voxels in all views.

# Step 7: 3D viewer and linking

Goal: Three.js scene linked to the crosshair.

- Render the brain surface (semi-transparent) and the region meshes, with colours and a legend.

- Add rotate, zoom, per-region toggles and opacity sliders.

- Add a 3D marker at the crosshair world position. Convert once, from world mm, so all views share one source of truth.

- Allow clicking on a mesh to set the crosshair.

Done when: moving the crosshair in a slice moves the 3D marker, and clicking in 3D moves the slices.

# Step 8: Volume panel and expert comparison

- Show WT, TC and ET with voxel count, voxel volume, formula and result in mL.

- If an expert mask exists, show its regions and volumes beside the prediction.

- Use the wording “estimated volume” and “suspected tumour region predicted by the model”.

# Step 9: Evaluation

Goal: honest metrics on at least 10 held-out labelled cases.

- Choose 10 or more labelled cases from the dev subset, split by patient. List the case IDs.

- Check that none were used to fine-tune. If using the pretrained bundle only, no fine-tuning split is needed, but disclose training overlap.

- Run the pipeline and compute Dice and sensitivity for WT, TC and ET per case, plus mean and spread.

- State plainly that the bundle was trained on BraTS 2018, which overlaps heavily with BraTS 2021, so these results may be optimistic.

- Save results as a table and chart for the report.

- Never use the judges’ hidden cases for training or tuning.

Done when: a metrics table and a split list are saved and shown in the app.

# Step 10: Report, model card, sample

- Report page with volumes, metrics, provenance (model name, version, licence, preprocessing, input SHA-256, code commit, timestamp), limitations and disclaimer. Export to PDF.

- One-page model card: model, version, licence, training data, preprocessing, limits.

- Generate one sample report from a dev case.

- Write the README: one start command, setup, usage, data credits (BraTS 2021 DOI 10.7937/jc8x-9874, Medical Segmentation Decathlon).

# Step 11: Packaging and clean-machine test

- Provide Docker Compose (or one script) that starts everything.

- Test on a fresh machine with no cached files.

- Prepare a labelled pre-computed backup case.

- Run the full set of judge-style tests one more time.

# Step 12: Demo and viva

Five-minute demo order:

- Upload four files, show validation passing.

- Run live segmentation and show progress.

- Show linked slices and the 3D view, move the crosshair.

- Show volumes with the formula.

- Show a failure case (for example a missing sequence) with a clear message.

- Show evaluation, limitations and the report.

Viva preparation, be ready to explain:

- Why channel order matters and how the labels are converted.

- How the affine keeps orientation and volume correct.

- Why the evaluation may be optimistic (training overlap).

- What the app refuses to claim (diagnosis, grading, prognosis).

- How privacy is protected (local processing, auto-delete).

# Step 13: Extras (only if time remains)

Pick in this order: agreement colouring against the expert mask, HD95, uncertainty via test-time augmentation, missing-sequence warning mode, modality ablation (labelled not clinical evidence), DICOM input, two-scan comparison.

# Suggested ownership

| Person | Main steps |
| --- | --- |
| A: model and CLI | 0, 1, 2, 9 |
| B: backend and safety | 3, 4, 11 |
| C: 2D viewer and volumes | 6, 8 |
| D: 3D, report and docs | 5, 7, 10, 12 |

Adjust to your team size. If you are fewer people, cut extras first and keep Steps 1 to 4 and 9 as the non-negotiable core.